12R MS 365 Implementation Decisions Log

EP Design Sheet System | Copilot / Microsoft 365 Build Artifact

# Document Purpose

This implementation decisions log converts the locked EP Design Sheet legal-design system into Microsoft 365 architecture decisions that must be confirmed before the engineer begins production build. It is not a replacement for the legal design documents. It is the technical decision record that governs platform selection, data storage, app surfaces, document generation, integrations, environments, audit logging, and administrative control.

## Locked Build Principles

The app must preserve the four-layer decision model: Intake/Routing, Priority/Scenario Scoring, Clause/Drafting Triggers, and Attorney Confirmation/Final Handoff.

Scores recommend. They do not finalize the legal design. Attorney confirmation is mandatory before drafting-ready status.

Hard gates and exclusion rules override scoring recommendations.

EP-AIP.0, EP-AIP.1, and EP-AIP.2 are revocable-plan care-spending postures and do not include MAPT planning.

MAPT planning belongs only to EP-APP and is used to preserve assets for persons other than the settlor or spouse, typically descendants or next-generation beneficiaries.

Legacy clause names are reference metadata only. The app must use locked-system clause IDs and temporary system clause names until final approved clause names and text are adopted.

Production legal logic, scoring, clauses, option sets, and output templates may not be changed without attorney-approved change control.

# Decision Status Key

| Status | Meaning | Build Consequence |
| --- | --- | --- |
| Proposed | Recommended default, but not yet finally approved. | Engineer may design around it but should mark as pending legal/technical confirmation. |
| Approved | Final decision for build v1. | Engineer may implement. |
| Deferred | Decision intentionally postponed. | Engineer should design flexible interface but not hard-code final behavior. |
| Blocked | Cannot proceed until decision is made. | Engineer should not implement dependent component. |
| Rejected | Option considered and rejected. | Engineer should not build around this option except as historical record. |

# 1. Core Platform Architecture Decisions

| Decision ID | Decision Area | Recommended Decision | Status | Rationale / Notes |
| --- | --- | --- | --- | --- |
| MS365-ARCH-001 | System of Record | Dataverse should be the primary structured data store for matters, answers, scoring, clauses, audit fields, and handoff records. | Proposed | Dataverse provides relational data, security roles, audit support, choice columns, and Power Platform integration better than flat SharePoint lists for the main app. |
| MS365-ARCH-002 | Document Repository | SharePoint document libraries should store source documents, generated handoffs, rendered outputs, legacy clause references, and client-provided files. | Proposed | SharePoint remains the natural document store and supports versioning, permissions, and Microsoft 365 integration. |
| MS365-ARCH-003 | User Interface | Power Apps should be the primary structured interview and attorney confirmation interface; Copilot Studio may provide guided assistance, summaries, and conversational navigation. | Proposed | The system is rules-heavy and requires controlled fields, validations, and Layer 4 approvals. Power Apps is better for deterministic forms; Copilot is better as an assistant layer. |
| MS365-ARCH-004 | Conversational Agent | Copilot Studio should not be the only interface for final legal decisions. | Proposed | The legal process requires structured capture, deterministic routing, audit trails, and controlled approval workflows. |
| MS365-ARCH-005 | Automation Layer | Power Automate should orchestrate scoring runs, status changes, handoff generation, review notifications, and document creation. | Proposed | Power Automate integrates Dataverse, SharePoint, Word templates, Outlook/Teams notifications, and approval workflows. |
| MS365-ARCH-006 | Reporting / Analytics | Power BI or Dataverse views may be used for operational dashboards. | Deferred | Useful after v1; not required for first functional build. |

# 2. Data Storage and Table Decisions

| Decision ID | Table / Component | Recommended Platform | Status | Implementation Notes |
| --- | --- | --- | --- | --- |
| DATA-001 | Matter | Dataverse | Proposed | Primary matter record with client, plan, scenario, status, review flags, and final handoff fields. |
| DATA-002 | Client / Person | Dataverse | Proposed | Reusable person/entity table for clients, spouses, children, fiduciaries, beneficiaries, and professional contacts. |
| DATA-003 | Family Member / Beneficiary | Dataverse | Proposed | Related to Matter and Person; stores relationship, shares, trust type, special beneficiary flags, and substitution instructions. |
| DATA-004 | Interview Answers | Dataverse | Proposed | One row per answer with Question ID, Answer ID, source module, score effects, and audit metadata. |
| DATA-005 | Priority Scores | Dataverse | Proposed | Calculated or stored rollup by matter and P-code. Preserve the score version used. |
| DATA-006 | Scenario Scores | Dataverse | Proposed | Calculated or stored rollup by matter and scenario code. Preserve top/second scenario and confidence. |
| DATA-007 | Clause Triggers | Dataverse | Proposed | One row per triggered clause concept; maps scenario, trigger, status, legacy clause reference, and review requirement. |
| DATA-008 | Option Sets | Dataverse choice columns or reference tables | Proposed | Use choice columns for stable values; use reference tables for values needing descriptions, sort order, retirement, or governance. |
| DATA-009 | Legacy Clause Source Files | SharePoint + Dataverse metadata | Proposed | Store source documents in SharePoint; store crosswalk metadata in Dataverse or imported reference table. |
| DATA-010 | Generated Outputs | SharePoint + Dataverse link record | Proposed | Generated Word/PDF outputs stored in SharePoint with a Dataverse record linking matter, version, template, and date. |
| DATA-011 | Audit Log | Dataverse audit + custom event table | Proposed | Native audit for field changes; custom event table for scoring run, override, handoff generation, and review clearance events. |

# 3. App Surface and Screen Decisions

| Screen / Surface | Primary Tool | Purpose | Required for v1? | Notes |
| --- | --- | --- | --- | --- |
| Matter Dashboard | Power Apps | Show matter status, family structure, plan/scenario recommendation, review flags, and drafting readiness. | Yes | Landing page for attorneys and paralegals. |
| Pre-Interview Review | Power Apps | Capture intake review, tax posture, assets, existing documents, and senior review gate. | Yes | Uses 12K. |
| Priority Intake Review | Power Apps / Copilot-assisted summary | Display client-facing priorities and internal P-code translation. | Yes | Use controlled selections; avoid free-text routing. |
| Structured Interview Module | Power Apps with optional Copilot script panel | Present questions, scripts, POC, required fields, skip logic, and alerts. | Yes | Module state machine controls navigation. |
| Scoring View | Power Apps | Display P-code scores, scenario scores, confidence, exclusions, hard gates, and why recommendation was made. | Yes | Must be transparent to attorney. |
| Clause Trigger View | Power Apps | Show triggered clauses, temporary system names, legacy source names, status, and review requirements. | Yes | Must show placeholder/legacy warning. |
| Attorney Confirmation | Power Apps | Accept, modify, override, or send to senior review. | Yes | Layer 4 required. |
| Drafting Handoff | Word output generated from Power Automate | Final paralegal/drafter work product. | Yes | Uses 12O merge fields. |
| QC / Alerts View | Power Apps | Show blockers, warnings, homework, senior review, and conflict flags. | Yes | Uses 12Q alert library. |
| Admin Maintenance | Power Apps / Dataverse admin | Manage option sets, questions, clauses, templates, and version metadata. | Yes, limited | Access restricted by role. |

# 4. Scoring and Rule Execution Decisions

| Decision ID | Rule Component | Recommended Implementation | Status | Notes |
| --- | --- | --- | --- | --- |
| RULE-001 | Question/Answer Scoring | Power Automate or Dataverse plugin/custom function computes from 12C rows. | Proposed | Start with Power Automate for transparency; consider custom function if performance or complexity requires. |
| RULE-002 | Hard Gates | Evaluate before scenario scoring display and after material answer changes. | Proposed | Hard gates include TAX-3, MAPT route, blended-family review, disabled beneficiary, imminent Medicaid, and capacity flags. |
| RULE-003 | Exclusion Rules | Apply as deterministic filters before ranking scenarios. | Proposed | Example: MAPT desire excludes EP-AIP scenarios and routes to EP-APP. |
| RULE-004 | Confidence Rating | Calculate according to 12E thresholds and store with score-run version. | Proposed | High/Medium/Low only; do not imply legal finality. |
| RULE-005 | Clause Triggers | Run after preliminary plan/scenario recommendation and again after attorney confirmation. | Proposed | Final clause package must be based on attorney-confirmed design, not preliminary score alone. |
| RULE-006 | Score Transparency | Store score contribution detail per selected answer. | Proposed | Attorney must be able to see why recommendation was made. |
| RULE-007 | Manual Override | Attorney override supersedes score but does not delete scoring history. | Proposed | Override reason required. |

# 5. Document Generation Decisions

| Decision ID | Output Type | Recommended Method | Status | Notes |
| --- | --- | --- | --- | --- |
| DOCGEN-001 | Attorney Design Summary | Power Automate Word template populated from Dataverse and saved to SharePoint. | Proposed | Should include recommendation, attorney confirmation, overrides, review flags, and rationale. |
| DOCGEN-002 | Paralegal Drafting Handoff | Power Automate Word template; PDF optional after confirmation. | Proposed | Primary drafting work product. Should not generate as drafting-ready until Layer 4 approved. |
| DOCGEN-003 | Client Homework List | Word/PDF generated from unresolved homework fields and missing assets. | Proposed | May be generated before final confirmation. |
| DOCGEN-004 | QC / Incomplete Design Report | Word/PDF or app view. | Proposed | Should list blockers, warnings, and unresolved flags. |
| DOCGEN-005 | Senior Review Packet | Word/PDF generated when senior-review flag exists. | Proposed | Includes relevant facts, score, flagged reason, and proposed attorney decision. |
| DOCGEN-006 | Design Interview Notes Export | Word output of structured answers and scripts used. | Deferred | Useful for file record; not required for minimum v1 if handoff is robust. |
| DOCGEN-007 | Third-Party Document Generation Tools | Consider only if native Word template generation cannot handle repeating sections. | Deferred | Possible tools: Encodian, Plumsail, or custom Azure function, subject to security review. |

# 6. Microsoft 365 Integration Decisions

| Integration | Decision | Status | Implementation Notes |
| --- | --- | --- | --- |
| SharePoint | Use dedicated SharePoint site/library for EP Design Sheet app outputs and source documents. | Proposed | Consider separate libraries for Intake Uploads, Generated Handoffs, Clause Sources, Templates, and Archived Outputs. |
| Outlook | Use notifications for review requests and drafting-ready notices only if useful. | Deferred | Avoid over-notification. |
| Teams | Optional channel or adaptive cards for review queue. | Deferred | Could be useful for senior review and paralegal handoff. |
| Word Templates | Store templates in controlled SharePoint template library. | Proposed | Only admins/legal owners may update templates. |
| Microsoft Forms | May be used for client intake only if fields map cleanly into Dataverse. | Deferred | Client-facing intake may also be handled by existing intake system. |
| OneDrive | Do not use personal OneDrive as system repository. | Proposed | Use firm SharePoint site to avoid ownership/continuity problems. |
| Entra ID | Use Entra ID for user authentication and group-based access. | Proposed | Roles should map to security groups where possible. |

# 7. Security, Permissions, and Audit Decisions

| Decision ID | Area | Recommended Decision | Status | Notes |
| --- | --- | --- | --- | --- |
| SEC-001 | Authentication | Use Microsoft Entra ID. | Proposed | No separate app passwords. |
| SEC-002 | Role-Based Access | Implement roles from 12M in Dataverse/Power Apps. | Proposed | Intake, Associate, Senior Attorney, Paralegal, Admin, Engineer/System Admin. |
| SEC-003 | Attorney Confirmation Authority | Only attorney-authorized roles may set drafting-ready or clear senior-review flags. | Proposed | Paralegal and engineer roles cannot finalize legal design. |
| SEC-004 | Engineer Access | Engineer/system admin may configure app but should not alter legal content in production without approved change record. | Proposed | Governance constraint. |
| SEC-005 | Audit Events | Log scoring run, attorney override, senior-review clearance, handoff generation, and template version used. | Proposed | Required for matter traceability. |
| SEC-006 | Client Confidentiality | Store client documents and generated outputs only in approved SharePoint/Dataverse repositories. | Proposed | Avoid local or personal storage. |
| SEC-007 | Historical Version Preservation | Matter outputs must preserve the version of legal logic used at the time. | Proposed | Needed for auditability and future review. |

# 8. Environment and Deployment Decisions

| Environment | Purpose | Data Policy | Required? | Notes |
| --- | --- | --- | --- | --- |
| Development | Engineer builds tables, screens, flows, templates, and test logic. | Synthetic/sample data only. | Yes | No real client data unless separately approved. |
| Testing / UAT | Legal team tests routing, scoring, outputs, QC, and workflow. | Synthetic data and selected sanitized matters. | Yes | Use 12P test cases. |
| Production | Live matters and final system. | Real client data. | Yes | Access restricted; changes controlled. |
| Archive / Export | Long-term preservation of outputs, logs, and build packages. | Read-only where possible. | Deferred | Could be SharePoint archive library plus export routines. |

# 9. Backup, Export, and Retention Decisions

| Decision ID | Area | Recommended Decision | Status | Notes |
| --- | --- | --- | --- | --- |
| RET-001 | Matter Data Export | Provide periodic export of core Dataverse tables to Excel/CSV or backup process. | Proposed | Protects against configuration loss and supports external review. |
| RET-002 | Generated Documents | Store generated outputs with version/date/user metadata in SharePoint. | Proposed | Do not overwrite prior final handoffs. |
| RET-003 | Templates | Version Word templates and store retired templates. | Proposed | Matter output should show template version used. |
| RET-004 | Scoring Logic | Version scoring rules and preserve historical score-run records. | Proposed | Do not recalculate old matters silently under new logic. |
| RET-005 | Retention Policy | Align with firm document retention policy. | Deferred | Requires firm policy decision. |

# 10. Open Implementation Questions for Engineer and Legal Team

| Question ID | Question | Owner | Decision Needed Before | Current Recommendation |
| --- | --- | --- | --- | --- |
| OPEN-001 | Will the primary structured datastore be Dataverse or SharePoint Lists? | Engineer + Legal Owner | Database build | Dataverse for primary structured records; SharePoint for documents. |
| OPEN-002 | Will the interview UI be Power Apps-first, Copilot-first, or hybrid? | Engineer + Legal Owner | UI build | Power Apps-first with Copilot assistant support. |
| OPEN-003 | How will repeating Word sections be generated? | Engineer | Document generation build | Start with Power Automate Word templates; escalate if repeating sections are inadequate. |
| OPEN-004 | Will scoring run on every answer change or on module completion? | Engineer + Legal Owner | Scoring flow build | Run on module completion and on demand; avoid excessive recalculation noise. |
| OPEN-005 | Who may edit option sets and scoring tables in production? | Legal Owner + Admin | Admin build | Admin may technically edit only after attorney-approved change record. |
| OPEN-006 | What is the client intake source system? | Firm + Engineer | Integration design | To be confirmed; ensure intake answers map to canonical fields. |
| OPEN-007 | Will external client-facing forms be included in v1? | Firm + Engineer | Scope lock | Defer if needed; prioritize internal attorney interview and handoff. |
| OPEN-008 | What retention policy applies to draft outputs and score runs? | Firm + Engineer | Production launch | Follow firm retention policy; preserve final handoffs and audit logs. |

# 11. Implementation Decision Log Template

The following table should be maintained during engineering design and build. Each architecture decision should be recorded with owner, status, date, rationale, and downstream dependencies.

| Decision ID | Decision Title | Options Considered | Selected Decision | Status | Owner | Date | Dependencies / Notes |
| --- | --- | --- | --- | --- | --- | --- | --- |
| DEC-001 | Primary data platform | Dataverse; SharePoint Lists; SQL/Azure | Dataverse proposed | Proposed | Engineer + Legal Owner |  | Depends on licensing and environment setup. |
| DEC-002 | Document generation method | Power Automate Word template; third-party generator; custom service | Power Automate Word template proposed | Proposed | Engineer |  | Test repeating tables before finalizing. |
| DEC-003 | Interview UI model | Power Apps; Copilot Studio; hybrid | Hybrid with Power Apps primary proposed | Proposed | Engineer + Legal Owner |  | Must support structured capture and audit. |
| DEC-004 | Score execution method | Power Automate; plugin; formula columns; Azure function | Power Automate proposed for v1 | Proposed | Engineer |  | May evolve after performance testing. |
| DEC-005 | Template storage | SharePoint library; Dataverse notes; local files | SharePoint controlled template library proposed | Proposed | Admin + Engineer |  | Must version templates. |

# 12. Acceptance Criteria for Build Readiness

| Build Readiness Criterion | Required Result |
| --- | --- |
| Data architecture selected | Dataverse/SharePoint decision approved and documented. |
| Core tables defined | Tables align with 12A Master Field Data Dictionary and 12B option sets. |
| Routing rules implemented | Rules from 12D can be evaluated against sample matters. |
| Scoring engine implemented | Rules from 12E produce expected outputs from 12P test cases. |
| Module flow implemented | Module navigation follows 12H state machine. |
| Clause mapping implemented | Scenario/trigger outputs follow 12F and 12G; legacy names remain metadata only. |
| Attorney confirmation implemented | Layer 4 workflow from 12L required before drafting-ready status. |
| Permissions implemented | Roles from 12M enforce view/edit/approve boundaries. |
| Outputs generated | Templates use merge field map from 12O. |
| Alerts implemented | Messages come from 12Q alert library. |
| Locked legal rules enforced | AIP/MAPT mutual exclusion, P11 removal, scoring-not-final rule, and placeholder-clause warnings all enforced. |

# 13. Next Artifact After This Log

After this implementation decisions log, the next artifact should be 12S_Version_Control_and_Change_Management.docx. That document will define how legal logic, scoring rules, clauses, scripts, option sets, templates, and app configurations are changed over time without breaking historical matters or allowing unapproved legal-content changes.